Mini Project 1

Bowling-Bumper Walkthrough

Complete Product Documentation Package: PRD → Jira Backlog → Figma Wireframes → Presentation

Ironhack AI Product Management · Week 3

How this document works Bumpers on a bowling lane do not throw the ball for you, they just stop it from ending up in the gutter. This walkthrough does the same. Every day has the same five blocks: Goal and time box → Steps → Bumpers (what not to do) → Done when (exit checklist) → Submission text. Fill in the [brackets]. Tick the boxes. If you are stuck for more than 15 minutes on one step, take the default answer given in the step and move on.

# The three rules for the whole week

- One golden thread. Everything you create carries an ID and points to its parent: Problem → Goal (G1) → User story (US-01) → Jira key (ABC-5) → Screen (S3). Log it in the Traceability Matrix (Appendix A) the moment you create it. Then Day 4 is a 20-minute check, not a rescue mission.

- Small on purpose. Scope caps: 1 primary persona, 3–4 epics, 6–8 user stories, 5 core screens, 1 sprint. Bigger scope = less alignment = lower grade.

- If it is not in the demo, do not build it. Day 5 is a 5–7 minute show. Every hour you spend should end up visible in it.

## Week at a glance

| Day | You build | Time | Deliverable to submit |
| --- | --- | --- | --- |
| 1 | PRD (9 sections) | 3–4 h | PRD link + 2–3 sentence summary |
| 2 | Jira backlog: epics, stories, sprint | 3–4 h | Backlog link/screenshot + 3–4 sentence summary |
| 3 | Figma wireframes + clickable prototype | 4–5 h | Prototype link + 3–4 sentence summary |
| 4 | Alignment fixes + integration doc | 3–4 h | Updated links + integration summary |
| 5 | Presentation + final submission | 2–3 h | 5–7 min talk + submission package + reflection |

## Folder layout (already created next to this file)

| Folder | Put here |
| --- | --- |
| 01_PRD | PRD export (PDF/DOCX), Day 1 summary |
| 02_Backlog | Jira screenshots, backlog summary |
| 03_Wireframes | Screen exports, prototype link note |
| 04_Integration | Integration document, alignment fix list |
| 05_Presentation | Slides/notes, submission text, reflection |

# Day 1 — PRD

Goal: A complete PRD that every later artifact can point back to.

Time box: 3–4 hours

## Step 1 · Pick the product (30 min, hard stop)

Score each candidate 1–5 on four criteria. Pick the highest total. Tie → pick the one where you can name ONE specific user in one sentence.

| Idea | Problem clarity | Real user need | Buildable in 1 week | Interest | Total |
| --- | --- | --- | --- | --- | --- |
| Task app for remote teams |  |  |  |  |  |
| Local event discovery |  |  |  |  |  |
| Sustainable shopping assistant |  |  |  |  |  |
| Study group finder |  |  |  |  |  |
| [Own idea – needs instructor OK] |  |  |  |  |  |

Default if stuck: Study Group Finder. It has a clear single user (student), simple screens, and no payments/compliance.

Write it down: Product name: [ ______ ]  ·  One-line problem: “[User] struggles to [job] because [reason].”

## Step 2 · Create the skeleton (15 min)

Create the document with these 9 headings before writing anything. Use the target lengths as bumpers.

| # | Section | Target length | Must contain | ID to assign |
| --- | --- | --- | --- | --- |
| 1 | Executive Summary | 3–4 sentences | What, for whom, value, main goal | — |
| 2 | Problem Statement | 4 short paragraphs | Problem · Who · Impact · Current solutions & gaps | P1 |
| 3 | Solution Overview | ½ page | Description · how it solves P1 · 3–5 key features · differentiation | F1–F5 |
| 4 | Target Users | 1 persona card (+1 optional) | Name, role, goals, pain points, short user journey | — |
| 5 | Goals & Success Metrics | 3 goals | Goal → metric → KPI with number and deadline | G1–G3 |
| 6 | User Stories | 6–8 stories | As a… I want… so that… + 3–4 AC + priority | US-01… |
| 7 | Requirements | 3 short lists | Functional · Non-functional · Technical | FR-1, NFR-1 |
| 8 | Out of Scope | 4–6 bullets | What, why not now, maybe later | — |
| 9 | Timeline & Milestones | 5 lines | Day 1–5 milestones + dependencies | — |

## Step 3 · Write the sections (2–3 h)

- Write in order 2 → 3 → 4 → 5 → 6 → 7 → 8 → 9 → 1. The Executive Summary is easiest last.

- Every feature (F#) must trace to the problem (P1); every story (US-##) must trace to a feature.

- KPI format: “[Metric] from [baseline] to [target] within [time].” Example: “Weekly active study groups: 0 → 200 within 3 months.”

- Story AC are testable sentences a stranger could tick off, e.g. “Group appears in the list within 2 seconds after saving.”

- After each section, add the IDs to Appendix A.

AI PROMPT — first draft of a section You are a senior product manager. Product: [name]. Problem: [one-liner]. Primary persona: [name, role, top 2 pain points]. Write the [SECTION] of a PRD. Constraints: [target length from table], concrete numbers, no buzzwords. Ask me 3 clarifying questions first.

AI PROMPT — user stories Using the features F1–F[n] below, write 6–8 user stories in the format "As a [persona], I want [action], so that [benefit]". For each: ID US-01.., 3–4 testable acceptance criteria, MoSCoW priority, linked feature ID. Flag any story that would need more than one screen.

BUMPERS — do not ✗ More than 8 user stories or more than 5 features. ✗ Technical “how” (database, framework) in the requirements; stick to what and why. ✗ Vague words: fast, easy, many, intuitive. Replace them with numbers. ✗ Pasting AI output unreviewed. Log what you used in Appendix B.

DONE WHEN ☐ All 9 sections filled, no [brackets] left. ☐ 3 goals, each with a numeric KPI. ☐ 6–8 stories, each with AC + priority + ID. ☐ Out of Scope has at least 4 bullets. ☐ Appendix A has rows for every story. ☐ PRD shared as “anyone with link can view”.

## Submission text (Day 1)

Copy, fill in, paste PRD: [link] I chose [product] because [reason in one sentence]. It helps [persona] solve [problem] by [core feature]. The PRD defines [n] goals, [n] user stories and an explicit out-of-scope list to keep the MVP focused.

# Day 2 — Jira Backlog

Goal: The PRD turned into a prioritized, sprint-ready backlog with no new ideas added.

Time box: 3–4 hours

## Step 1 · Project setup (20 min)

- Jira → Create project → Scrum → name = product name. Key, e.g. SGF.

- Issue types used: Epic, Story (sub-tasks optional).

- Labels you will use: MVP, v2, plus one per epic (e.g. groups, auth).

## Step 2 · Epics (30 min)

- One epic per feature area from PRD section 3. Target 3–4 epics.

- Epic name = feature name. Description = one sentence of what it delivers + “Source: PRD F2”.

## Step 3 · Stories (1.5 h)

- Create one Jira story per PRD story. Summary starts with the PRD ID: “US-03 Create a study group”.

- Description: the full As a… I want… so that… sentence. AC as a checklist. Link to the epic. Priority from PRD.

- Write the Jira key into Appendix A next to the story.

## Step 4 · Split what is too big (20 min)

- Split a story if it is more than 8 points, needs two screens, or has “and” in the I-want part.

- Split by user value, not by tech layer, e.g. “view profile” / “edit profile”, not “profile API” / “profile UI”.

## Step 5 · Prioritize and order (30 min)

- Apply MoSCoW. Must = the product cannot launch without it. Keep Must ≤ 60% of stories.

- Within each category order by value vs. effort (or RICE if you want numbers).

- Drag the backlog into that order. Check dependencies: login before anything personal.

## Step 6 · Sprint 1 (20 min)

- Create “Sprint 1 – MVP Core”, 1 week. Sprint goal in one sentence, e.g. “A student can find and join a study group.”

- Pull in only the Must stories that serve the sprint goal.

AI PROMPT — sanity check of the backlog Here is my PRD story list and my Jira backlog (paste both). Check: 1) every PRD story exists in Jira, 2) no Jira story is missing from the PRD, 3) any story > 8 points or with two goals, 4) MoSCoW consistency. Output a table of issues only; do not rewrite stories.

BUMPERS — do not ✗ Stories that are not in the PRD. If you discover one, add it to the PRD first. ✗ Story without epic link or without AC. ✗ Everything marked High/Must. ✗ Sprint with more than the team could do in a week.

DONE WHEN ☐ 3–4 epics, each tagged with a PRD feature ID. ☐ All PRD stories in Jira with IDs, AC, priority, epic link. ☐ Backlog ordered; MVP label applied. ☐ Sprint 1 exists with a goal. ☐ Appendix A has Jira keys filled in. ☐ Screenshot of the backlog saved in 02_Backlog.

## Submission text (Day 2)

Copy, fill in, paste Backlog: [link or screenshots] The backlog contains [n] epics and [n] stories derived 1:1 from the PRD. I prioritized with MoSCoW ([n] Must, [n] Should, [n] Could) and ordered by value vs. effort and dependencies. Sprint 1 (1 week) targets “[sprint goal]” with [n] Must stories.

# Day 3 — AI-Generated Wireframes

Goal: A low-fidelity, clickable Figma prototype where every screen maps to backlog stories.

Time box: 4–5 hours

## Step 1 · Screen plan (30 min), before opening Figma

| Screen ID | Screen | Purpose | Stories covered | Goes to |
| --- | --- | --- | --- | --- |
| S1 | Welcome / Onboarding | Value proposition + CTA | — | S2 |
| S2 | Login / Sign up | Access | US-0_ | S3 |
| S3 | Home / Dashboard | Main list + primary action | US-0_ | S4, S5 |
| S4 | Create / Edit | Main form | US-0_ | S3 |
| S5 | Detail | View + actions on one item | US-0_ | S3 |

Rename the screens to your product. Every Must story needs at least one screen; every screen needs at least one story (S1 is the exception).

## Step 2 · Figma setup (15 min)

- New file “[Product] Wireframes”. Frame tool (F) → iPhone 14 (or Desktop). One frame per screen, named “S3 – Home”.

- Install the Magician plugin (Plugins → Browse → Magician) and test one icon.

## Step 3 · Draw each screen (2–3 h, ~30 min per screen)

- Structure: header, content area, primary action.

- Content: realistic text from your PRD (AI-generated, then edited); no lorem ipsum on key labels.

- Components: make the button and list item a component once and reuse them.

- Name layers, group elements, keep 8/16/24 px spacing.

- Note the stories covered in a small grey text on the frame (“US-02, US-04”).

## Step 4 · Make it clickable (45 min)

- Prototype tab → drag from button to target frame → On click → Navigate to → Smart animate or Instant (same everywhere).

- Required flows: S1→S2→S3, S3→S4→S3, S3→S5→S3. Add a back arrow on every non-home screen.

- Click through three times from S1 to the end. Fix every dead end.

AI PROMPT — screen copy and empty states Product: [name]. Screen: [S3 – Home]. Persona: [name]. Stories on this screen: [paste US-xx with AC]. Give me: screen title, 4 realistic list items, primary button label, empty-state message, one error message. Short, plain language.

BUMPERS — do not ✗ Colors, fonts, pixel polish. It is a wireframe: greyscale and boxes. ✗ Screens with no story behind them (scope creep in visual form). ✗ More than 6–7 screens. ✗ Unnamed frames and layers (“Frame 27”).

DONE WHEN ☐ 5 core screens, each mapped to stories in Appendix A. ☐ All required flows clickable end-to-end, no dead ends. ☐ Share link set to “anyone with link can view” and tested in a private window. ☐ AI usage logged in Appendix B. ☐ Exports or screenshots saved in 03_Wireframes.

## Submission text (Day 3)

Copy, fill in, paste Prototype: [Figma link] I created [n] low-fidelity screens covering all [n] Must stories from the backlog. I used [Magician/ChatGPT] for icons and screen copy, then edited the labels to match the PRD wording. Key design decision: [one decision and why]. Each frame lists the user stories it implements.

# Day 4 — Refinement & Integration

Goal: PRD, backlog and wireframes say exactly the same thing. Fix, don’t add.

Time box: 3–4 hours

## Step 1 · Alignment check with Appendix A (45 min)

Go row by row through the Traceability Matrix. Any empty cell is a gap; any mismatch in wording or priority is an inconsistency.

| Check | Question | If it fails |
| --- | --- | --- |
| PRD ↔ Backlog | Every US-ID in Jira? Same priority? No extra stories? | Add or remove in Jira, or update the PRD |
| PRD ↔ Wireframes | Every Must story on a screen? Any screen feature not in the PRD? | Add an element, or move the feature to Out of Scope |
| Backlog ↔ Wireframes | Can each AC be demonstrated by clicking the prototype? | Add a state/screen or rewrite the AC |
| Wording | Same names everywhere (feature, button, epic)? | Pick one term, replace everywhere |

## Step 2 · Fix list (2 h)

Write each issue as one line in 04_Integration/fix-list: “[ID] – [problem] – [fix] – done ☐”. Fix the Must items first.

## Step 3 · Integration document (30 min, 1 page)

- Overview: product in two sentences + “PRD defines why/what, backlog defines order, wireframes show how it feels.”

- Component summary: 3 short paragraphs, one per artifact, with numbers (goals, stories, screens).

- Alignment: point to Appendix A; list 2–3 decisions/trade-offs (what went to Out of Scope and why).

- Next steps: what Sprint 2 would contain; what you would user-test first.

BUMPERS — do not ✗ New features. Day 4 is for consistency only. ✗ Polishing visuals before fixing gaps. ✗ Rewriting the PRD from scratch.

DONE WHEN ☐ Appendix A has no empty cells for Must stories. ☐ Fix list fully ticked for Must items. ☐ Integration document saved in 04_Integration. ☐ All three links re-tested.

## Submission text (Day 4)

Copy, fill in, paste Updated PRD: [link] · Backlog: [link] · Prototype: [link] All three components are traced through a shared ID scheme (G → US → Jira → Screen). I fixed [n] inconsistencies, mainly [type], and moved [feature] to Out of Scope to protect the MVP. The package is complete and ready for presentation.

# Day 5 — Presentation & Submission

Goal: Show one coherent story in 5–7 minutes, then submit.

Time box: 2–3 hours

## Talk track (rehearse twice with a timer)

| Part | Time | Show on screen | Say |
| --- | --- | --- | --- |
| 1. Intro | 0:30 | Product name / S1 | “[Persona] struggles to [job]. [Product] fixes that by [core feature].” |
| 2. PRD | 1:30 | Problem, persona, goals, 2 stories | Why this problem, how you measure success (KPIs) |
| 3. Backlog | 1:30 | Jira epics + Sprint 1 | How MoSCoW shaped the order; sprint goal |
| 4. Demo | 2:00 | Clickable prototype | Walk the main flow S1→S3→S4→S5 live |
| 5. Alignment | 0:45 | Appendix A table | “Every screen traces back to a story and a goal.” One trade-off |
| 6. Close | 0:30 | — | One lesson learned, what Sprint 2 would be |

BUMPERS — do not ✗ Reading the PRD aloud. ✗ Demoing from a link you have not tested in a private window today. ✗ Running over 7 minutes. Cut part 2 first.

## Final submission (copy, fill in, paste)

Mini Project 1 Submission Product: [Product name] 1. PRD — Link: [ ] — [one-line description] 2. Jira Backlog — Link: [ ] — [n epics, n stories, Sprint 1 goal] 3. Wireframes — Link: [ ] — [n screens, main flow] Overall summary: [3–4 sentences on the product and how PRD → backlog → wireframes connect]

## Reflection (1–2 pages), answer briefly

- Hardest part of the PRD / backlog / wireframes, and why.

- Where AI helped, where it misled you (use Appendix B).

- What you learned about documentation, backlog management, prototyping.

- What you would do differently and which skill to improve next.

DONE WHEN ☐ Presentation delivered within 5–7 min. ☐ All links open for a logged-out user. ☐ Submission text sent. ☐ Reflection saved in 05_Presentation.

# Appendix A — Traceability Matrix (the golden thread)

Fill one row per user story as you create it. Day 4 = check that no cell is empty.

| Goal | Feature | Story ID | Story (short) | Priority | Jira key | Epic | Screen(s) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| G1 | F1 | US-01 |  | Must |  |  |  |
|  |  | US-02 |  |  |  |  |  |
|  |  | US-03 |  |  |  |  |  |
|  |  | US-04 |  |  |  |  |  |
|  |  | US-05 |  |  |  |  |  |
|  |  | US-06 |  |  |  |  |  |
|  |  | US-07 |  |  |  |  |  |
|  |  | US-08 |  |  |  |  |  |

# Appendix B — AI Usage Log

Matches the Week 2 transparency lesson: record what was used, changed or rejected.

| Day | Task | Tool | Key prompt (short) | Used / Modified / Rejected | Reviewed how |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |

# Appendix C — Gutter list (most common point losses)

| Gutter | Bumper |
| --- | --- |
| Components don’t match (story in PRD, missing in Jira or Figma) | Appendix A updated the moment something is created |
| Scope too big, nothing finished | Caps: 3–4 epics, 6–8 stories, 5 screens |
| Unmeasurable goals | Every goal has a number and a date |
| Wireframes look like a visual design | Greyscale, boxes, real labels only |
| Broken or private links on Day 5 | Test in a private browser window before submitting |
| AI content not disclosed | Appendix B, one line per use |
| Presentation runs long | Rehearse with a timer; cut the PRD part first |